Chapter 3

The Project Management Process Groups: A case study

Project Management Process Groups

} A process is a series of actions directed toward a particular result

} Project management can be viewed as a number of interlinked processes

} The project management process groups include

◦ initiating processes

◦ planning processes

◦ executing processes

◦ Monitoring and controlling processes

◦ Closing processes

What went wrong?

} Philip A. Pell, PMP, commented on how the U.S. IRS needed to improve its project management process. “Pure and simple, good, methodology-centric, predictable, and repeatable project management is the SINGLE greatest factor in the success (or in this case failure) of any project... The project manager is ultimately responsible for the success or failure of the project.”*

} A 2008 U.S. Government Accountability Office (GAO) report stated that IRS had fixed just 29 of 98 information security weaknesses identified the previous year

Media Snapshot

Mapping the Process Groups to the Knowledge Areas

} You can map the main activities of each PM process group into the ten knowledge areas using the PMBOK® Guide, Fifth Edition, 2012

} Note that there are activities from each knowledge area under the planning process groups

Developing and IT Project Management Methodology

Global Issues

What went right?

Case Study: JWD Consulting’s Project Management Intranet Site (Predictive Approach)

Project Pre-initiation

Stakeholder Register

Stakeholder Management Strategy

Contents are often sensitive, so do not publish this document.

Project Charters and Kick-Off Meetings

Project Planning

JWD Consulting Intranet Site Project Baseline Gantt chart

List of Prioritized Risks

Project Executing

Part of Milestone Report

Best Practice

Project Monitoring and Controlling

Project Closing

Case Study 2: JWD Consulting’s Project Management Internet Site (Agile Approach)

An informed decision

Scrum Roles

Scrum Artifacts

Scrum Ceremonies

Scrum Framework and Process Groups

Unique Scrum Activities by Process Group

Planning

Executing

Monitoring and Controlling

Burndown Chart

Closing

Templates

} Table 3-20 on pp. 130-131 lists the templates available on the companion Web site and the author’s site (www.kathyschwalbe.com)