Chapter 9

Project Resource Management

Importance

The Global IT Workforce

Implications for the Future of IT Human Resource Management

Global Issues

What Went Wrong?

} CompTIA found a gap between skills that employers wanted and what they actually found in the IT workforce

◦ 68 percent of IT firms report having a very challenging time finding new staff ◦ 52 percent of organizations report having job openings, and 33 percent say they are understaffed, while 42 percent say they are fully staffed but want to hire more people in order to expand

◦ 58 percent of businesses are concerned about the quality and quantity of IT talent available for hire ◦ Top technology priorities in this survey included security, data storage, and network infrastructure

◦ The number one strategy to handle understaffing is requiring workers to put in more hours

◦ 94 percent of IT professionals plan to pursue more training

Project Resource Management

Keys to Managing and Leading People

Motivation Theories

Maslow’s Hierarchy of Needs

Herzberg’s Motivational-Hygiene Theory

Media Snapshot

McClelland’s Acquired-Needs Theory

McGregor’s Theory X and Y

Influence and Power

} Thamhain and Wilemon: ways to have influence on projects

◦ Authority: legitimate hierarchical right to issue orders ◦ Assignment: ability to influence a worker's later work assignments

◦ Budget: ability to authorize others' use of discretionary funds

◦ Promotion: ability to improve a worker's position

◦ Money: ability to increase a worker's pay and benefits ◦ Penalty: ability to cause punishment

◦ Work challenge: ability to assign work that capitalizes on a worker's enjoyment of doing a particular task

◦ Expertise: perceived special knowledge that others deem important

Covey and Improving Effectiveness

Advice for Young Professionals

Emotional Intelligence

Leadership

What went right?

Developing the Resource Management Plan and Team Charter

Estimating Activity Resources

Acquiring Resources

Resource Assignment

Best Practice

Resource Loading

Resource Leveling

} Resource leveling is a technique for resolving resource conflicts by delaying tasks

◦ Main purpose is to create a smoother distribution of resource usage

} Benefits of resource leveling ◦ When resources are used on a more constant basis, they require less management

◦ May enable project managers to use a just-in-time inventory type of policy for using subcontractors or other expensive resources

◦ Results in fewer problems for project personnel and accounting department

◦ Often improves morale

Developing the Project Team

The Meyers-Briggs Type Indicator

The Social Styles Profile

} People are perceived as behaving primarily in one of four zones, based on their assertiveness and responsiveness

◦ Drivers

◦ Expressives

◦ Analyticals

◦ Amiables

DISC Profile

Reward and Recognition Systems

Managing the Project Team

Tools and Techniques for Managing Project Team

General Advice for Managing Teams

} General advice

◦ Be patient and kind with your team

◦ Fix the problem instead of blaming people

◦ Establish regular, effective meetings

◦ Allow time for teams to go through the basic teambuilding stages

◦ Limit the size of work teams to three to seven members

◦ Plan some social activities to help project team members and other stakeholders get to know each other better

◦ Stress team identity

◦ Nurture team members and encourage them to help each other

◦ Acknowledge individual and group accomplishments

◦ Take additional actions to work with virtual team member

Controlling Resources

Using Software to Assist in Resource Management

Considerations for Agile/Adaptive Environments